**Team 4 – Iteration Two Review**

* **What went well**
  + Paperwork due/upcoming is done and submitted up through iteration 3.
  + Bugs were found and addressed in current iteration, no carry over to iteration 3
  + Weekly meetings on Mondays for an hour or so with positive outcomes and code review
  + Members helping each other out when needed and responses are very quick.
  + Able to meet during coronavirus situation.
  + API documentation was published.
  + All bank accounts are actively working and can report a balance.
* **What went wrong**
  + Communication participation is not very strong, but getting better (3/5 members)
  + Group seems to be partially active, but not all.
  + Tasks aren’t being done till towards end of the iteration, so there is limited time for system testing.
  + Other members had to pick up the tasks last minute for members who did not contribute as expected.
* **Current risks moving forward**
  + Not enough dedication/ time committed per week by each team member
  + People will fall behind very quickly as the iterations will move quicker and less time for learning (Learning was expected in iteration 1)
  + Three people out of five had good communication, but there is the chance that all members will contribute.
* **Actions**
  + Still urging people to attend meetings and open communication
  + Discord is open for help and guidance.
  + Try to have all tasks finished middle of second week so there is four days for system testing and any bug fixes.