**Team 4 – Iteration Four Review**

* **What went well**
  + Getting into more of a natural development mode, getting tasks done and communication.
  + Ahead of schedule for overall tasks
    - Should have room for extra features in iteration 5
  + All paperwork is finished!
  + Iteration five work got pulled into the iteration
  + Commerce feedback was pretty good.
    - Only small UI tweaks needed
* **What went wrong**
  + Lost a branch of feature work
    - Always push branches
    - Work still got done ahead of time though!
* **Current risks moving forward**
  + Three people out of five had good communication, but there is the chance that not all members will contribute.
  + Tasks are getting done very late in each iteration so time for system testing and defect fixes is limited without overflowing to the next iteration. Could run late and not meet deadline when there is not room for overflow.
* **Actions**
  + Continue urging people to attend meetings and open communication
  + Discord is open for help and guidance.
  + Try to have all tasks finished middle of the second week so there are at least four days for system testing and any bug fixes.
  + Finish iteration 5 strong!